# Sportmetryx: Metabolic Data Marketplace Dashboard Requirements and Engineering Plan

Draft for discussion  |  October 10, 2026

## Start here

This document has three parts: what the dashboard must do, the engineering to-do list (sections 1 to 4), and reference tables with the kinds of data, the categories of data sets and a glossary. The to-do list covers four workstreams: a sample athlete data set, a map of the decisions the data supports, 15 report models, and the core platform build. The sample data set comes first, because the reports, HTML view and marketplace screens all need data to run against.

The first five things to do:

☐  Agree the field list for one data set (section 1)

☐  Generate the sample data set of 50 athletes and label it as synthetic

☐  Confirm the decision table with two or three people from each user group (section 2)

☐  Choose which report models go in the first release (section 3)

☐  Review the existing code and decide which parts the marketplace will reuse (section 4)

No owners or dates are assigned yet. Each task is a checkbox, so the team can tick items off and add names beside them.

## Dashboard requirements

The dashboard must do ten things, taken from the original brief; each heading below names the brief point it covers. Point 6 is the name: the product is called Sportmetryx: Metabolic Data Marketplace on every tab, page and report. Detail beyond the brief is proposed and needs confirmation.

### Users

Five kinds of users share one dashboard, each with their own home view and permissions.

| User | Who | What they do |
| --- | --- | --- |
| Athlete | Owns the data | Loads data, builds a profile, sells data sets, tracks earnings |
| Subscriber | Teams, agents, clinics, researchers, device makers | Searches the catalog, buys data sets, runs reports |
| Media | Broadcasters, writers, creators | Reads stories, licenses rankings, embeds widgets |
| Advertiser | Brands and sponsors | Books placements, sponsors athletes, tracks results |
| Administrator | Marketplace staff | Approves listings, handles payouts, enforces consent |

### Loading athlete information (brief point 1)

Athletes can load data eight ways. Every load runs format and unit checks and duplicate detection, and adds a source tag and a quality score.

| Method | How it works |
| --- | --- |
| Device sync | FaceBit and the breath-capture mask send each session over Bluetooth through the phone app |
| Wearable connections | The athlete links accounts from watches, rings, straps and training apps already in use |
| File upload | Spreadsheets, CSV exports, workout files and PDF lab reports |
| Lab and clinic import | A testing lab or clinic sends metabolic test results, with the athlete's approval |
| Team or coach bulk upload | Staff upload a roster's sessions for athletes who have consented |
| Manual entry | Forms for profile details, training log, nutrition, sleep and injuries |
| Partner feed (API) | Approved devices and apps send data straight to the athlete's account |
| Photos and video | Session footage, highlight links and images that sit alongside the data |

### Displaying athlete information (brief point 1)

Athletes see everything privately and choose, field by field, what anyone else sees.

- Private dashboard: everything, visible only to the athlete

- Public profile page: the athlete picks which fields show

- Session view: one workout or game in detail

- Trends: days, training blocks, seasons, whole career

- Benchmarks: rank against anonymized peers by sport, position and age

- Share card or link: a snapshot sent to a coach, agent or scout

- Embed: a live profile widget on a team or personal site

The athlete's home screen should show:

| Group | What appears |
| --- | --- |
| Status and trust | Last sync, device connection, battery and firmware; signal-quality score beside each number; source of each metric; mask wear time and valid-data time; plain-language definitions; a decision-support note and a sample-data label |
| Latest session | Date, start, end, venue, indoor or outdoor; GPS route map with elevation; public weather and air quality; comparison with the athlete's own 30-day baseline; session notes and tags |
| Waiting for the athlete | Buyer requests to approve or decline; who has access now and when each license ends; profile completeness; alerts |
| Money | Earnings this month, pending payout, listing status with views and sales |
| Controls | Date range, metric or US units, preview of the public view |

Subscribers get their own home screen: a library of acquired data sets, new listings that match saved searches, licenses about to expire, and spend to date.

### Selling data (brief point 2)

The marketplace gives athletes six ways to sell, and the athlete controls every sale.

| Way to sell | How it works |
| --- | --- |
| Fixed-price listing | One data set at a price the athlete sets |
| Subscription feed | Buyers pay monthly for each new session as it arrives |
| Bundles | Several seasons or data types packaged at one price |
| Pooled anonymized sets | The athlete opts into a group data set and earns a share |
| Buyer requests | A buyer posts a need; the athlete accepts, counters or declines |
| Time-limited licenses | Access for a set period or a set use, such as research only |

The athlete sets the price, chooses named or anonymized, picks which buyer types may see a listing, approves each sale, can withdraw access, and sees every buyer and payment.

A sale runs in five steps, following the flow in the 2026 investor deck. The platform fee is not yet set.

- The athlete lists a data set, with price, identity option and buyer categories.

- A buyer searches, filters and asks for access.

- The athlete reviews the buyer and terms, then approves, changes or declines.

- The buyer receives the data; the marketplace keeps its fee and pays the athlete.

- Every buyer, sale and dollar stays visible to the athlete in an audit trail.

### Acquiring other data sets (brief point 7)

Any user, athletes included, can acquire data sets from a catalog. The ten categories of data set are in the reference section.

- Search and filter by sport, position, age, level, environment and metric

- Preview with sample rows, field list and quality score before buying

- License terms shown in plain words before checkout

- Cart, checkout, invoices and receipts

- Delivery in the dashboard, as a download, or by API

- A library of every data set the user has acquired

- Saved searches, with alerts when matching data is listed

### What a data set contains (brief point 8)

An individual data set carries four groups of information, plus the details that let a buyer trust it. Field-level detail is in section 1 and the reference tables.

| Group | Contents |
| --- | --- |
| The athlete | Age, sex, height, weight, body composition, training history, injury and health history if shared, named or anonymized ID |
| The sport | Sport and discipline, position or event, competition level, team, league, season phase, training load, results |
| Metabolic and breathing data | From FaceBit: respiration rate, activity level, mask wear and the raw pressure, temperature and motion signals. From the breath-capture mask or a lab test: oxygen uptake, carbon dioxide output, exchange ratio, thresholds, lung function, recovery |
| Helpful context | Time, place, GPS track, public weather and air quality, heart rate from another wearable, sleep and nutrition notes |
| Attached to every data set | Device and calibration details, quality score, consent status, license terms |

### Reports tool (brief point 9)

Subscribers study either all participants or one participant, using one shared report builder. The 15 report models are listed in section 3.

- All participants: ranges and percentiles by sport, position, age and level; one group against another; trends over a season or several years; effects of altitude, heat and air quality; how one measure moves with another

- One participant: full profile and history; session-by-session detail; change against the athlete's own baseline; rank within a chosen peer group; side by side with another licensed athlete

- Shared builder: filters and saved templates, charts and tables, scheduled delivery, export to PDF, CSV and HTML, and a minimum group size to protect privacy

### HTML view (brief point 5)

Every data set, profile and report opens as a web page, with no extra software. This reading of the brief should be confirmed; an HTML export file could be added.

- Works on phone, tablet and desktop

- Tables and charts can be sorted, filtered and zoomed

- Field definitions and units appear on the page

- Links respect permissions: private, buyers only or public

- Pages can be embedded in team, clinic or media sites

- Print-friendly, with download to CSV or PDF

### Media section (brief point 3)

The media section serves two audiences: the public reading stories and rankings, and media companies licensing data. A named athlete's data appears only with that athlete's consent.

| Feature | What it offers |
| --- | --- |
| Stories and spotlights | Articles and athlete features built on marketplace data |
| Rankings and leaderboards | Published tables by sport, position, level and region |
| Video and photo gallery | Clips and images that athletes and teams choose to share |
| Broadcast data licenses | Feeds and graphics-ready figures for broadcasters and publishers |
| Press room | Releases, brand kit, fact sheets and a media contact form |
| Embeddable widgets | Leaderboards and profile cards that outlets place on their own sites |

### Advertiser section (brief point 4)

Advertisers get a self-serve section, bounded by four ground rules that protect athletes.

| Feature | What it offers |
| --- | --- |
| Campaign manager | Create a campaign, set a budget and dates, upload creative, pay |
| Placements | Athlete profiles, leaderboards, media stories, reports and emails |
| Sponsorships | Sponsor an athlete, a team, a leaderboard or a challenge |
| Results | Views, clicks, spend and audience by sport, level and region |

- Targeting is by sport, level and region, never by one person's health data

- Athletes choose whether ads show on their profile

- Athletes share in revenue from ads on their profile; the 2025 monetization draft proposed a 50/50 split, still to be confirmed

- Every ad is reviewed before it runs

### More tabs, capabilities and applications (brief point 10)

Nine further tabs are worth considering. The earnings wallet and consent center support selling directly and may belong in the first release.

| Tab | Purpose |
| --- | --- |
| Benchmarks | Compare any athlete with peer groups |
| Recruiting | Scouts search prospects who opt in |
| Team workspace | Coaches manage a roster's data |
| Research portal | Study requests, ethics approvals, citations |
| Developer hub | API keys, documentation, test data |
| Learning center | What each metric means and how to train it |
| Community | Challenges, groups and discussion |
| Earnings wallet | Balance, payouts and tax forms |
| Consent center | Who has access, and one place to withdraw it |

Capabilities to consider: questions asked in plain English that return a chart, alerts when a metric shifts or a buyer makes a request, a mobile app for athletes at training, verified badges for identity and data source, messaging between buyers and athletes, and more than one language and currency.

Applications of the marketplace: scouting and draft preparation, return-to-play tracking, calibrating wearable devices, equipment and apparel testing, academic research, wellness and insurance programs, name, image and likeness deals, and broadcast storytelling.

### Further features to consider

Seventeen features are not yet in the requirements, and the first three matter most because the marketplace pays people for data.

| Priority | Feature | What it does |
| --- | --- | --- |
| High | Proof the data is real | Device-signed uploads, tamper checks and a review queue for sessions that look implausible |
| High | Analysis without download | A secure workspace where buyers run reports on licensed data without taking the raw files |
| High | Withdrawn consent | A rule and a screen for what happens to data a buyer already holds when an athlete withdraws access |
| Athletes | Pricing guidance | A suggested price based on comparable sales and current demand |
| Athletes | Profile completeness meter | Shows which missing fields would make a data set more valuable |
| Athletes | Session notes and tags | Notes such as race day or felt ill, which make the data more useful to buyers |
| Athletes | Delegated access | An agent, parent or coach manages listings on the athlete's behalf, with limits |
| Athletes | Device management | Pairing, battery, firmware version and calibration reminders |
| Athletes | Offline capture | Sessions recorded with no signal sync later |
| Buyers | Group builder | A buyer sets criteria and the platform asks matching athletes for consent in bulk |
| Buyers | Buyer verification and leak tracing | Confirms who the buyer is and marks each delivered file so a leak can be traced |
| Buyers | Organization accounts | Seats, a shared library and one invoice for a team or clinic |
| Buyers | Data set versions | A change history, so researchers can cite exactly what they used |
| Operations | Disputes and refunds | A process for a buyer who says data is poor, or an athlete who says it was misused |
| Operations | Staff console | Fraud review, support tickets, payout reconciliation and tax paperwork |
| Operations | Marketplace health view | Active athletes, listings, sales and conversion for management and investors |
| Operations | Deal records export | A record of paid deals that college athletes can give to their school if required |

### Requirements behind every tab

Six requirements apply across the whole dashboard.

| Requirement | What it means |
| --- | --- |
| Consent and ownership | The athlete owns the data; each sale needs approval and access can be withdrawn |
| Legal review | Health-data and privacy law, athletes under 18 and college rules need counsel's review |
| Security | Encryption, access by role, and a log of who viewed what |
| Data quality | Device calibration, validation checks and a visible source for every record |
| Access and speed | Usable with assistive technology, and fast on a phone connection |
| Careful claims | Decision support only; no diagnosis or injury-prediction claims |

## 1. Sample athlete data set

Build a synthetic set of 50 athletes with profiles and a season of sessions, so every screen and report can be built and demonstrated before real athletes join. Every session carries data in the shape the FaceBit V.1 sensor produces, and a subset also carries full metabolic measures from the breath-capture mask or a lab test. It must be labelled as sample data everywhere it appears.

Design

☐  Fix the field list using the four groups in the requirements deck: the athlete, the sport, metabolic data, helpful context; then assign every field to one of the kinds of data in the reference section

☐  Add the FaceBit V.1 fields as named in the FaceBit V.1 Data Catalogue: raw signals, inferred outputs, device telemetry and signal quality (table below)

☐  Tag every measure with its source device (FaceBit, breath-capture mask, lab test, other wearable), so reports know what each athlete can supply

☐  Write a data dictionary: field name, meaning, unit, sampling rate, missing-data code, firmware version, required or optional

☐  Choose the athlete mix: 6 to 8 sports, three levels (high school, college, professional), both sexes

☐  Choose the device mix, for example all 50 athletes with FaceBit sessions and 15 of them also with full metabolic measures

☐  Confirm with engineering whether heart rate is a FaceBit V.1 output: the March 2026 board memo lists it, the data catalogue leaves it out

☐  Confirm how V.1 handles breathing rates above 30 per minute during exercise; the original research method excluded them at first

☐  Keep sample ages at 18 to 35 until the under-18 question is settled

Generate

☐  Profiles: alias, age, sex, height, weight, body composition, sport, position, level, team, training history, devices used

☐  Sessions: 20 to 40 per athlete across one season, each with date, type, intensity and context

☐  FaceBit raw signals: three-axis acceleration and differential pressure at 25 to 100 readings a second, in-mask temperature at 1 to 10 a second, each with timestamp and device ID

☐  FaceBit inferred outputs for each minute: mask-wear state, respiration rate, activity level, signal-quality score

☐  FaceBit device records: battery voltage, state of charge, charging state, module temperature, firmware version, sampling configuration

☐  Keep raw signals for about two sessions per athlete and per-minute summaries for the rest, so the files stay a workable size

☐  Full metabolic measures (oxygen uptake, carbon dioxide output, thresholds) only for the subset with the breath-capture mask or a lab test

☐  Marketplace records: listing price, named or anonymized, buyer categories allowed, consent status, license terms

☐  Sample buyers and sales, so the earnings, marketplace and advertiser reports have something to show

☐  Plant patterns the reports should find: breathing rate that rises with activity and heat, a fitness gain across the season, one athlete in decline, one outlier

☐  Include messy cases: mask removed mid-session, a pressure dropout, heavy motion, low battery, a duplicate upload, a wrong unit

Time, place, GPS and public weather

☐  Record time on every session and every reading: start, end, time zone, and a timestamp on each sample, stored in UTC and shown in local time

☐  Record place for every session: venue, indoor or outdoor, city, region, country

☐  Add a GPS track to outdoor sessions: latitude, longitude, elevation, speed, distance and position accuracy, about once a second

☐  Decide where GPS comes from; the FaceBit V.1 catalogue lists no GPS sensor, so it would come from the phone running the companion app or a sports watch

☐  Choose a public weather source and a public air-quality source, and store the station and observation time beside each value

☐  Match public weather to each session by time and location: air temperature, humidity, wind, pressure, precipitation, air quality

☐  Flag indoor sessions, so outdoor weather is not treated as the conditions the athlete trained in

☐  For the sample set, generate weather that fits each session's place and date, and keep in-mask temperature separate from air temperature

☐  Protect location in anonymized data sets: reduce GPS to city level, or hide the start and end of each route

Check and deliver

☐  Set plausible value ranges per sport and level from published references, and have a sports scientist review them

☐  Withhold FaceBit outputs where the signal-quality score is below the release threshold, and show that gap in the data

☐  Leave heart rate, oxygen saturation and exhaled carbon dioxide out of the FaceBit fields unless engineering confirms them for V.1

☐  Label each FaceBit field with the catalogue's evidence class: published, derived, V.1 specification, proposed target, or not yet validated

☐  Mark every record as synthetic, in the data and on screen

☐  Deliver as CSV and JSON with a loader script and a fixed random seed, so the set can be rebuilt

☐  Use the set to test each of the eight load methods; FaceBit data arrives over Bluetooth through its iOS companion app

Proposed contents of the sample set:

| Table | Target rows | Holds |
| --- | --- | --- |
| Athletes | 50 | One profile per athlete, with the devices they use |
| Sessions | About 1,500 | One row per training session or game, with date, type and intensity |
| Time and place | One per session | Start, end, time zone, venue, indoor or outdoor, city, region, country |
| GPS tracks | Outdoor sessions, about one point a second | Latitude, longitude, elevation, speed, distance, position accuracy |
| Public weather | One or more readings per session | Air temperature, humidity, wind, pressure, precipitation, air quality, with station and observation time |
| FaceBit raw signals | About 2 sessions per athlete | Acceleration, in-mask temperature and differential pressure, sampled many times a second |
| FaceBit summaries | One row per minute of every session | Mask-wear state, respiration rate, activity level, signal-quality score |
| FaceBit device records | One per session | Device ID, firmware version, sampling configuration, battery state, module temperature |
| Metabolic measures | Sessions of about 15 athletes | Oxygen uptake, carbon dioxide output, exchange ratio, thresholds, lung function, recovery; from the breath-capture mask or a lab test, not from FaceBit |
| Other context | One set per session | Heart rate from another wearable, sleep and nutrition notes |
| Listings | About 100 | Data sets offered for sale, with price and terms |
| Buyers | 15 | Sample teams, agents, clinics, researchers and device makers |
| Sales | About 200 | Who bought what, when, for how much, and the athlete's payout |

FaceBit V.1 fields to reproduce, taken from the FaceBit V.1 Data Catalogue:

| Field | Kind | Units | How often | Used for |
| --- | --- | --- | --- | --- |
| Acceleration on three axes (a_x, a_y, a_z) | Raw | m/s² or g | 25 to 100 times a second | Motion intensity, head movement, activity, spotting motion errors |
| In-mask temperature (T_mask) | Raw | °C | 1 to 10 times a second | Breathing cycle, thermal stability |
| Differential pressure (mask minus ambient) | Raw | Pa or sensor counts | 25 to 100 times a second | Breathing waveform, mask state, exploratory fit and leak |
| Battery voltage, state of charge, charging state | Device | V, %, category | Low rate | Runtime health, quality checks |
| Module temperature (T_module) | Device | °C | Low rate | Electronics health, thermal correction |
| Dropout, saturation, clipping, motion artifact, packet completeness | Quality | Scores or flags | Each time window | Deciding whether a metric is released |
| Timestamp, device ID, firmware version, sampling configuration | Source | ISO time, identifiers | Every record or block | Traceability and synchronization |
| Mask wear | Inferred | On or off | Each time window | Wear time and valid-data periods |
| Respiration rate | Inferred | Breaths per minute | About once a minute | Breathing load during a session |
| Activity level | Inferred | Category | Each time window | Effort context for the breathing data |
| Signal-quality score | Inferred | 0 to 100 | Each time window | Confidence shown beside every metric |

Time, place, GPS and public weather variables to include. Values are stored in metric units and can be shown in either system.

| Variable | Group | Units or format | Source | Used for |
| --- | --- | --- | --- | --- |
| Session start and end | Time | Date and time with time zone | Phone or device clock | Ordering sessions, matching weather |
| Sample timestamp | Time | Date and time to the millisecond | FaceBit, phone, watch | Lining up FaceBit, GPS and weather readings |
| Duration | Time | Minutes | Calculated | Session load |
| Local time of day, day of week | Time | Clock time, weekday | Calculated | Time-of-day and schedule effects |
| Venue name and type | Place | Text; stadium, track, gym, road, trail | Athlete entry, or looked up from GPS | Grouping sessions by site |
| Indoor or outdoor | Place | Category | Athlete entry | Whether public weather applies |
| City, region, country | Place | Text | Looked up from GPS | Regional leaderboards, weather matching |
| Latitude and longitude | GPS | Decimal degrees | Phone or sports watch | Route, place lookup, weather matching |
| Elevation | GPS | Meters | Phone or sports watch | Altitude effects on breathing |
| Speed and distance | GPS | m/s, km | Phone or sports watch | Work done during the session |
| Position accuracy | GPS | Meters | Phone or sports watch | Dropping unreliable points |
| Air temperature | Public weather | °C | Public weather service | Heat effects |
| Relative humidity | Public weather | % | Public weather service | Heat stress, breathing comfort |
| Wind speed and direction | Public weather | m/s, degrees | Public weather service | Effort outdoors |
| Barometric pressure | Public weather | hPa | Public weather service | Altitude and pressure effects |
| Precipitation | Public weather | mm per hour | Public weather service | Session conditions |
| Air quality index and fine particles | Public weather | Index, µg/m³ | Public air-quality service | Air-quality effects on breathing |
| Station ID, distance to station, observation time | Public weather | Identifier, km, date and time | Public weather service | Showing how well the reading fits the session |

With FaceBit alone, an athlete can feed reports built on breathing rate, activity and wear time. Reports that need oxygen uptake or thresholds need the breath-capture mask or a lab test. The catalogue describes FaceBit V.1 as a research and pilot accessory, not a diagnostic device, and says its inferred outputs still need validation.

## 2. How the data affects decisions

Every report should exist because someone makes a decision from it. The table is a starting map of who decides what; confirming it with real users is the first task. Report numbers refer to section 3.

| Who | Decision | Data that informs it | Reports |
| --- | --- | --- | --- |
| Athlete | How to adjust training and recovery | Own trend against baseline, thresholds, recovery curves | 2, 5 |
| Athlete | What to list for sale and at what price | Demand for similar data sets, own sales history | 13, 14 |
| Coach or team staff | Who is ready, and how hard to train this week | Roster status, session load, recent trend | 5, 6 |
| Coach or team staff | How to prepare for altitude, heat or poor air | Change in metrics under each condition | 10 |
| Scout or recruiter | Which prospects to pursue | Rank against peers, side-by-side comparison | 3, 4 |
| Agent | How to present an athlete in contract talks | Percentile within position group, multi-season trend | 2, 3 |
| Sports medicine clinic | Whether recovery is on track | Current measures against the athlete's pre-injury baseline | 7 |
| Researcher | Whether a group is large and clean enough to study | Group size, coverage, quality score, distributions | 9, 12 |
| Device maker | How to calibrate a wearable | Mask measures against the device's own readings | 11 |
| Media | Which ranking or story to publish | Leaderboards from athletes who opted in | 8 |
| Advertiser | Where to place a campaign and whether it worked | Audience by sport, level and region; campaign results | 15 |
| Marketplace staff | Which listings to approve, and where quality is slipping | Quality scores, consent status, sales activity | 12, 14 |

The platform informs these decisions. It should be described as decision support, not as a diagnosis or an injury prediction, which matches the claim limits in the football product package.

☐  Interview two or three people from each user group to confirm or correct the table

☐  For each decision, write what the user needs to see, how often, and what they do next

☐  Link each decision to a report model and to the fields it needs; remove fields nothing uses

☐  Write five worked examples using the sample data set, such as a scout comparing two midfielders

☐  Add standard wording to every report: decision support only, with sample size and data quality shown

☐  Define what each user group is not allowed to see

## 3. Report models

Fifteen report models cover the two modes in the requirements: studying one participant and studying all participants, plus three reports on the marketplace itself. Each needs a one-page specification before it is built.

| # | Report model | Question it answers | Scope | Main users |
| --- | --- | --- | --- | --- |
| 1 | Athlete profile summary | Who is this athlete and where do they stand today? | One athlete | Athlete, any buyer |
| 2 | Personal trend | How have this athlete's key measures changed across sessions and seasons? | One athlete | Athlete, coach, agent |
| 3 | Peer benchmark | Where does this athlete rank among peers by sport, position, age and level? | One athlete against a group | Athlete, scout, agent |
| 4 | Head-to-head comparison | How do two or more athletes compare on the same measures? | Two or more athletes | Scout, team |
| 5 | Session detail | What happened, breath by breath, in one workout or game? | One session | Athlete, coach |
| 6 | Team roster overview | Which athletes on the roster need attention? | One team | Coach, team staff |
| 7 | Recovery tracker | How close is the athlete to their own pre-injury baseline? | One athlete | Clinic, team medical staff |
| 8 | Leaderboard | Who ranks highest on a measure, by sport, level and region? | All who opted in | Media, public, athletes |
| 9 | Group distribution | What are the ranges and percentiles for a chosen group? | All participants | Researcher, team |
| 10 | Environment impact | How do altitude, heat and air quality shift the measures? | All participants | Researcher, coach |
| 11 | Measure relationships | How does one measure move with another, or with a device reading? | All participants | Researcher, device maker |
| 12 | Data set quality and coverage | Is this data set complete and reliable enough to buy or approve? | One data set | Buyer, marketplace staff |
| 13 | Athlete earnings | What has sold, to whom, and what has been paid out? | One athlete | Athlete |
| 14 | Marketplace activity | What is listed, what is selling, and where is demand? | Marketplace | Marketplace staff, athletes setting prices |
| 15 | Advertiser campaign results | How many views and clicks did a campaign get, and from which audience? | One campaign | Advertiser |

Specify

☐  Write a one-page specification for each model: question, inputs, filters, layout, export formats

☐  Design one shared report template: header, filters, chart area, table, data notes, export

☐  Decide which models go in the first release; reports 1, 2, 3 and 9 cover both modes and are a sensible first set

Build

☐  Build the first-release reports against the sample data set

☐  Limit every report to data the subscriber has licensed

☐  Add a minimum group size to group reports, so no one can be identified in anonymized data

☐  Show sample size, date range and quality score on every report

☐  Add export to PDF, CSV and HTML, saved templates and scheduled delivery

Test

☐  Check that each report finds the patterns planted in the sample data set

☐  Review each report with someone from the user group it serves

## 4. Core platform build

These tasks build the dashboard itself, in the order suggested in the requirements deck: foundations and core first, then the marketplace, then media and advertisers.

Foundations

☐  Review the existing code release (v1.0.1) and decide what the marketplace reuses; the respiratory analytics engine (AERIS) and the baseline and data-integrity services (HMX-WPI) are the likely candidates

☐  Define the shared data contracts the intern handoff calls for: athlete identity and profile, timestamps, sensor quality, session IDs, data source

☐  Set up a repeatable local and container build with automated tests

☐  Choose hosting, database and payments provider

Data model and loading

☐  Design the database from the data set standard: athletes, sessions, measures, context, listings, licenses, sales

☐  Record source, device, calibration and quality score on every record

☐  Build file upload first, with unit checks and duplicate detection

☐  Build automatic sync from the breath-capture mask

☐  Build manual entry forms and team bulk upload

☐  Build the first wearable connections once the brands are chosen

☐  Publish a partner feed for approved devices and apps

Athlete dashboard and HTML view

☐  Private dashboard and public profile, with field-by-field visibility

☐  One web page template for data sets, profiles and reports that works on phone and desktop

☐  Permission-aware links, embed code, print layout, and download to CSV and PDF

Marketplace

☐  Listing manager: price, named or anonymized, buyer categories

☐  Catalog search and filters, with a preview of each data set

☐  Request, approval and withdrawal of access

☐  Checkout, platform fee and athlete payouts

☐  Audit trail, earnings wallet and a library of acquired data sets

Accounts, consent and security

☐  Accounts and roles: athlete, subscriber, media, advertiser, administrator

☐  Consent center showing who has access, with one place to withdraw it

☐  Encryption, role-based access and a log of who viewed what

☐  Legal review of health-data and privacy requirements before any real athlete data is loaded

Media and advertisers

☐  Media tab: stories, leaderboards, press room, embeddable widgets

☐  Advertiser tab: campaign manager, placements, sponsorships, results

## Decisions that block tasks

Six decisions hold up work above and need an owner.

☐  Who owns each workstream, and what are the target dates?

☐  Are athletes under 18 in scope? This sets the age range of the sample data set.

☐  Is data anonymized by default?

☐  What is the platform fee and the athlete's share? Checkout and the earnings report depend on it.

☐  Which wearable brands are connected first?

☐  Is there real mask data yet to check the sample values against?

## Reference: kinds of data

Every field belongs to one of eleven kinds, and the kind decides how it is stored, linked and sold. The three that matter most to keep apart:

- Athlete data describes the person. The athlete or their staff enters it, and it changes slowly.

- Device data describes the hardware: which unit, its firmware, battery and settings. It says nothing about the person and is never sold by itself.

- Measured data is recorded by a device but describes the athlete's body during a session. It belongs to the athlete, not to the device.

A device can change hands, so link a device to an athlete session by session, never permanently.

| Kind | Describes | Examples | Comes from | Linked by | In a data set for sale? |
| --- | --- | --- | --- | --- | --- |
| Athlete | The person | Alias, birth year, sex, height, weight, sport, position, level, team, training and injury history | Athlete or staff entry | Athlete ID | Yes, with consent; identity only if the athlete chooses named |
| Device | The hardware | Device ID, model, firmware version, sampling settings, battery, module temperature, calibration date | The device reports it | Device ID | Only as a short source summary |
| Measured | The athlete's body, as a device recorded it | Acceleration, in-mask temperature, differential pressure, oxygen uptake, heart rate | Device sensors | Session ID, athlete ID, device ID | Yes |
| Derived | Results calculated from measured data | Respiration rate, mask wear, activity level, thresholds, trends, percentiles | Platform calculations | Session ID and calculation version | Yes |
| Session | The event | Start, end, type, intensity, venue, indoor or outdoor, notes and tags | Athlete entry and phone | Session ID | Yes |
| Location | Where the athlete moved | GPS track, elevation, speed, distance | Phone or sports watch | Session ID | Yes, reduced to city level when anonymized |
| Environment | Conditions around the session | Public weather, air quality, weather station | Public services | Session ID and station ID | Attached as context; public, so not sold by itself |
| Quality and source | How far a value can be trusted | Signal-quality score, dropout flags, evidence class, source device tag | Platform and device | Attached to every value | Yes, always travels with the data |
| Consent and license | Who may see what | Approvals, withdrawals, license terms, expiry dates | Athlete and buyer actions | Athlete ID and buyer ID | No; kept as the audit record |
| Marketplace | The business activity | Listings, prices, buyers, sales, payouts | Platform | Listing ID and sale ID | No |
| Account | Access and payment | Login, role, contact details, payout details | User entry | User ID | No; stored separately from everything else |

## Reference: categories of data sets

The catalog holds ten categories of data set, and each one needs its own rules for identity, level of detail and who can buy it. The first four come from one athlete; the next four combine many; the last two are supporting sets.

| # | Category | Contains | Identity | Level of detail | Typical buyer |
| --- | --- | --- | --- | --- | --- |
| 1 | Athlete profile | One athlete's profile with headline measures | Named or anonymized | Summary | Scout, agent |
| 2 | Single session | One workout or game, with its context | Named or anonymized | Raw signals or per-minute | Coach, researcher, device maker |
| 3 | Season or career history | Many sessions for one athlete over time | Named or anonymized | Per-minute or per-session | Team, agent, clinic |
| 4 | Subscription feed | Each new session from one athlete as it arrives | Named or anonymized | Per-minute or per-session | Team, agent |
| 5 | Team | A roster's sessions, shared by the team with athlete consent | Anonymized by default | Per-session | Coach, training facility |
| 6 | Pooled group | Many athletes who match set criteria, such as sport, level or altitude | Anonymized | Per-session | Researcher, device maker, brand |
| 7 | Benchmark | Ranges and percentiles for a group; no individual rows | Aggregate only | Aggregate | Athlete, coach, media |
| 8 | Clinic recovery | Recovery measures contributed by clinics | Anonymized | Per-session | Clinic, researcher |
| 9 | Environment reference | Public weather and air quality matched to sessions | No athlete | Per-session | Attached to other sets |
| 10 | Sample | Synthetic athletes for demonstrations and testing | Synthetic | Any | Internal, prospective buyers |

Every data set record should carry the same eight labels:

| Label | Allowed values |
| --- | --- |
| Category | One of the ten above |
| Identity | Named, anonymized, aggregate, synthetic |
| Level of detail | Raw signals, per-minute, per-session, aggregate |
| Source devices | FaceBit, breath-capture mask, lab test, other wearable, phone |
| Time span | First and last session dates |
| License type | One-time, subscription, time-limited, research only |
| Version | Number and date, raised whenever the contents change |
| Kinds of data included | From the kinds-of-data table above |

☐  Confirm the ten categories and eight labels before the database is designed

☐  Set the minimum number of athletes for a pooled group or benchmark set

☐  Decide which categories allow raw signals to be downloaded and which are view-only

## Reference: glossary

Each term is tagged with the kind of data it belongs to, so it is clear what describes the device and what describes the athlete. Terms are in alphabetical order.

| Term | Kind | Meaning |
| --- | --- | --- |
| Acceleration | Measured | Movement of the mask on three axes, recorded by FaceBit; used for activity level and for spotting motion errors |
| Activity level | Derived | A category of how hard the athlete is moving, calculated from acceleration |
| Air quality index | Environment | A public score for air pollution at a place and time; higher is worse |
| Alias | Athlete | The name shown in place of the athlete's real name when a data set is anonymized |
| Anonymized | Marketplace | Identity removed, so a buyer cannot tell which athlete the data came from |
| Athlete ID | Athlete | The permanent internal number for one athlete; every session and data set links back to it |
| Baseline | Derived | An athlete's own typical value for a measure, used to judge change |
| Benchmark | Derived | Ranges and percentiles for a group, used to rank one athlete against peers |
| Bluetooth Low Energy | Device | The wireless link FaceBit uses to send data to its phone app |
| Breath-capture mask | Device | The Healthmetryx Clarinet device, which measures the gases in exhaled breath |
| Calibration | Device | Checking a sensor against a known reference so its readings can be trusted |
| Carbon dioxide output | Measured | Carbon dioxide breathed out per minute; needs the breath-capture mask or a lab test |
| Consent | Consent and license | The athlete's recorded permission for a specific buyer to use specific data |
| Data dictionary | General | The list of every field with its meaning, unit and allowed values |
| Data set | Marketplace | A packaged collection of data offered in the catalog, in one of the ten categories |
| Derived data | Derived | Any value calculated from measured data, as opposed to read directly from a sensor |
| Device ID | Device | The identifier of one physical unit; linked to an athlete session by session |
| Differential pressure | Measured | Pressure inside the mask minus pressure outside, recorded by FaceBit; traces each breath |
| Evidence class | Quality and source | The FaceBit catalogue's label for how well a metric is supported: published, derived, V.1 specification, proposed target, or not yet validated |
| Exchange ratio | Derived | Carbon dioxide output divided by oxygen uptake; indicates the mix of fat and carbohydrate being used |
| FaceBit | Device | A small sensor module mounted inside a mask; V.1 records acceleration, in-mask temperature and differential pressure |
| Firmware version | Device | The version of the software running on the device; stored with every session |
| GPS track | Location | The series of positions recorded during a session, with elevation and speed |

Glossary, continued: H to T

| Term | Kind | Meaning |
| --- | --- | --- |
| Heart rate | Measured | Beats per minute, from another wearable; not a confirmed FaceBit V.1 output |
| In-mask temperature | Measured | Air temperature inside the mask, recorded by FaceBit; rises and falls with each breath |
| Level of detail | Marketplace | How fine the data in a set is: raw signals, per-minute, per-session or aggregate |
| License | Consent and license | The terms on which a buyer may use a data set, including duration and permitted use |
| Listing | Marketplace | A data set offered for sale, with its price and terms |
| Mask wear | Derived | Whether the mask is on or off, calculated from pressure and motion |
| Measured data | Measured | Readings a device takes of the athlete's body; they belong to the athlete |
| Metabolic data | Measured and derived | Measures of how the body uses oxygen and fuel, such as oxygen uptake and exchange ratio |
| Module temperature | Device | Temperature of the device's electronics; a health check, separate from in-mask temperature |
| Oxygen saturation | Measured | Share of the blood's oxygen-carrying capacity in use; not a FaceBit V.1 output |
| Oxygen uptake | Measured | Oxygen the body uses per minute; its peak is VO₂ max; needs the breath-capture mask or a lab test |
| Percentile | Derived | The share of a peer group that an athlete's value is above |
| Platform fee | Marketplace | The portion of each sale the marketplace keeps |
| Public weather | Environment | Temperature, humidity, wind, pressure and precipitation from a public service, matched to a session by time and place |
| Raw signals | Measured | Sensor readings as recorded, many times a second, before any calculation |
| Respiration rate | Derived | Breaths per minute, calculated from the in-mask temperature or pressure trace |
| Sampling rate | Device | How many readings a sensor takes each second |
| Session | Session | One training session or game, with a start, an end and a place |
| Signal-quality score | Quality and source | A 0 to 100 score for how trustworthy a stretch of data is; low scores mean the metric is withheld |
| Source tag | Quality and source | The label on each value naming the device or method it came from |
| State of charge | Device | Battery level as a percentage |
| Subscriber | Account | A buyer account: a team, agent, clinic, researcher or device maker |
| Synthetic data | General | Invented data that looks realistic, used for the sample set; always labelled as such |
| Threshold | Derived | The exercise intensity at which breathing starts rising faster than oxygen uptake |
| Timestamp | Session | The date and time attached to a reading, stored in UTC and shown in local time |